Abu Dhabi Limousine Service

Laravel Web Application - Project Proposal

# PROJECT OVERVIEW

Complete limousine management platform with ITC (Integrated Transport Center) API integration for Abu Dhabi compliance. Built on Laravel with Blade Templates and MySQL database.

| Technology Stack |  |
| --- | --- |
| Backend Framework | Laravel |
| Database | MySQL |
| Frontend | Blade Templates |
| UI Framework | Tailwind CSS |
| Integration | ITC API (Abu Dhabi) |

# PHASE 1: ADMIN + DRIVER PANEL

## Budget: 30,000 PKR | Timeline: 10-15 Days

Admin Panel:

- Dashboard with key statistics (Drivers, Vehicles, Bookings)

- Driver Management: Add/Edit/View drivers with complete details • ITC verification on driver creation • Real-timestatus from ITC (Verified/Pending/Rejected)

- Vehicle Management: Add/Edit/View vehicles with specifications & images • ITC compliance check on vehiclecreation • Status tracking (Compliant/Pending/Non-Compliant)

- Booking Management: Create bookings with driver/vehicle selection • Pickup/drop-off locations • Date & time scheduling • ITC approval integration • Assign drivers • Update booking status

Driver Panel:

- Personal dashboard with today's schedule

- View assigned bookings from admin with complete details

- Create self-service bookings with ITC approval

- Update booking status (Started/In Progress/Completed)

- View booking history

- Profile management with ITC verification status

ITC Integration:

- Driver verification API endpoint

- Vehicle compliance API endpoint

- Booking approval API endpoint

- Real-time status synchronization

- Error handling & logging• API request/response tracking

Additional Features:

- Multi-role authentication (Admin, Driver)

- Responsive design (mobile-friendly)

- Data validation & error handling

# PHASE 2: PUBLIC WEBSITE

## Budget: 10,000 PKR | Timeline: 7-10 Days

Landing Page:

- Hero section with luxury vehicle images

- Company overview & mission

- Services showcase (Airport Transfers, Corporate, Events, Hourly Service)

- Features & benefits section

- ITC compliance badge

- Testimonials carousel

- Contact section with Google Maps integration

- Footer with quick links & social media

Fleet Showcase Page:

- Display all vehicles from database

- High-quality image gallery for each vehicle

- Vehicle specifications (Make, Model, Type, Seating)

- Features & amenities list

- Filter by vehicle type & capacity

- Search functionality

Booking Request System:

- "Request Booking" button on each vehicle

- Modal popup form with fields:

- Full Name (required)

- Email Address (required)

- Phone Number (required)

- Service Type

- Pickup & Drop-off Locations

- Preferred Date & Time

- Number of Passengers

- Special Requirements

- Form validation (frontend + backend)

- Lead saved to database

- Confirmation email to customer

- Notification email to admin

- Success message with reference number

- Lead appears in admin panel for follow-up

In ADMIN Dashboard

- Lead Management: View all website leads • Lead details & status tracking • Add notes to leads • Convert leads tobookings • Mark as contacted/not interested

# PHASE 3: REPORTING & EXPENSE MANAGEMENT

## Budget: 10,000 PKR | Timeline: 7-10 Days

Expense Management:

- Create custom expense categories (Fuel, Maintenance, Insurance, Tolls, Salaries, etc.)

- Add expenses: Amount, Date, Category, Vehicle, Driver, Booking, Vendor, Payment Method, Description

- Attach receipt images/PDFs (multiple files)

- Edit/Delete expenses
Reports Available:

- Dashboard KPIs: Total revenue, Total expenses, Net profit/loss, Total bookings, Average booking value • Booking Reports: Summary by status/service type/driver/vehicle • Daily/Monthly breakdown • Completion & cancellation rates • Peak booking hours

- Revenue Reports: Total revenue by period • Revenue by service/vehicle/driver • Payment method breakdown •

Revenue trends with charts • Period comparisons

- Expense Reports: By category/vehicle/driver/vendor • Monthly breakdown • Cost per booking/vehicle/driver • Budget vs actual

- Profit & Loss: Comprehensive P&L statement • Revenue vs expenses • Gross & net profit • Profit margin percentage • Period comparison

- Driver Performance: Bookings completed per driver • Revenue generated • Total hours/distance • Completion rate • Driver leaderboard

- Vehicle Utilization: Bookings per vehicle • Revenue per vehicle • Utilization rate • Maintenance costs • Total distance • Vehicle comparison

- Customer Analytics: Total customers • New vs returning • Retention rate • Average bookings per customer

- Lead Conversion: Total leads • Leads converted • Conversion rate • Lead source analysis • ITC Compliance: Drivers verified • Vehicles compliant • Pending verifications • API request logs

Report Features:

- Date range filters (custom, daily, weekly, monthly)

- Multiple filter combinations (driver, vehicle, status, service type)

- Export to CSV

# TESTING PHASE: 5 DAYS

Functional testing of all features • ITC API integration testing • User Acceptance Testing (UAT) with client •

Performance optimization • Security testing (SQL injection, XSS, CSRF protection) • Browser & device testing • Bug fixing & regression testing

# PROJECT INVESTMENT

| Phase | Deliverables | Timeline | Cost (PKR) |
| --- | --- | --- | --- |
| Phase 1 | Admin + Driver Panel + ITC Integration | 10-15 days | 30,000 |
| Phase 2 | Public Website (2 pages) + Lead Capture | 7-10 days | 10,000 |
| Phase 3 | Reports + Expense Management | 7-10 days | 10,000 |
| Testing | Complete QA &amp; Bug Fixing | 5 days | Included |
|  | TOTAL PROJECT | 30 days | 50,000 |

# FINAL DELIVERABLES

Complete Laravel source code • Database schema with migrations • ITC API documentation • Admin & Driver user manuals • Deployed on client server • 15 days bug fixing support • 30 days technical support

# REQUIRED FROM CLIENT

Hosting: access

ITC: API credentials & documentation (from provided doc)

Assets: Company logo • Branding materials • Website content

Services: Domain name • Email service (SMTP/SendGrid/Mailgun)